# Defects Report History

Defects, bug, and feedback reports compiled from #quality-assurance-channel and #bug-report-channel from the Group Discord Server

This document serves as the previous history of defects, bugs, and feedback from the previous sprints provided primarily from the QA team. Most if not all issues presented in the feedback column were addressed and fixed by the frontend and backend team.

| Date | Feedback | Tested by: | Acknowledged by: |
| --- | --- | --- | --- |
| 01/11/2025 | Admin - Same as before, not much progress on the page - register page needs session handling. Can access via http://localhost:3000/register - Logout works Supervisor - UI looks better - Can verify - Missing Logout button - No SDWs currently assigned to any SV and cannot assign any SDW to SV - personal notes for SV - Change the "No SDWs Assigned for 'User'" -> "No SDWs currently assigned" SDW - padding to the right of the buttons not equal with left padding - Maybe change the position of the logout button to top left or right? Might accidentally log out since it is thesame format as the reports - Really good ui for the viewing of reports - No verification of files, can upload any file right now - Sort works - No option to opt out of uploading a file. You are stuck unless you upload a file. Add a option to cancel like the one in selecting the type of report. Overall notes: - Needs session handling/verification for all pages after login - Add minimum dimensions to the CSS you can quite literally the smallest size for the website. (not good) - Update the size of the left column to match for both supervisor and sdw to have a uniform layout. Currently different sizes. - Maybe use relative lengths to properly scale the website with different sizes? (ex, em, ch, etc.) | Marinas, Carl Mervyn | Araño, Christian Timothy, Dumaran, Marc Ian, & Corpuz, Hannah Francesca |
| 04/11/2025 | SDW - Still missing the session handling, can access the SDW page without logging in (basta may link pwede gamitin) - Logout button at top left on home page but still in left tab for report pages - Padding/margins to the right of the buttons not equal with left padding for report pages - Still missing the file preview - Still missing the file extension handling - Still cannot cancel when uploading a file - When choosing a file, instead of "Excel File" the button should say something like "upload". After that, when selecting a report type it should say "confirm" or "cancel" - When deleting, fix the confirm prompt to be in line with the ui of the app - Download works - Increase the minimum size - Use relative sizes in the css instead of fixed units. Makes it more consistent across different resolutions | Marinas, Carl Mervyn | Chu, Andre Benedict |
| 14/11/2025 | Admin - Needs some min values/default pictures - profile pictures dont work? not entirely sure - In creating account, need password to be hidden/protected - For now okay lang na walang proper password format but for final build need to add it - You can register multiple accounts with same email. Need error handling there - Delete route works - Edit gets an error "Error updating sdw details: Unexpected token '<', "<!DOCTYPE "... is not valid JSON" SDW - I get an error uploading | Marinas, Carl Mervyn | Junsay, Andre Renee |
| 14/11/2025 | - confirm edits dosent redirect to the homepage for admins, it stays on the user currently editing - Profile pictures not showing, maybe di pa implemented - The input boxes are too long in the edit page - Error handling for existing emails works - No confirmation/"are you sure" prompt when deleting - No success/error prompt for deleting | Marinas, Carl Mervyn | Junsay, Andre Renee |
| 18/11/2025 | SDW - When uploading multiple of the same file, no appending (ung parang (1) (2) etc) - Maybe clean up the uploaded date? Baka di lahat kasi may alam pano gumamit ng GMT time - File previews still missing UI for SDW - para sakin di talaga pantay/centered and buttons, mas malaki left gap compared sa right Supervisor - Iba ung left nav bar in supervisor home page and viewing reports as supervisor Admin - *Not A bug but you can upload large size images as picture profiles. Put a limit to cut storage capacity. - Error cannot delete accounts?? - Profile picture not working - Viewing of reports must be the same as supervisor - After editing an account, redirect to homescreen - No password rules enforced QoL for Admin - I think move the "create account" to the home page as a button instead of having it in every type of supervisor OR have the SPU when clicking "create account" default to the type of SPU where it was clicked (example, kung pinindot ko AMP tapos create account, dapat naka default ung type of account to AMP, kung sa MS ako nag create account then dapat default ung MS sa create account page) - IDK pero when editing a account, asking you to reenter your password feels repetitive as a user and poor from a security persepctive. Im thinking remove that entirely when editing and edit the password some other way (Pero considering time frame basta gumagana ung project goods for now yun) | Marinas, Carl Mervyn | Corpuz, Hannah Francesca |
| 18/11/2025 | SDW - preview not available - pls indicate na xlx and xlsx lang yung valid files na pwedeng iupload - uploading works fine but what if they want to upload more than one file in the same category? - pls indicate the number of files inside each category - also what if they want to move a file from one category to another? - suggestion lang, but if its not helpful disregard nalang, lagyan ng something like beside the drop files here, somewhere siguro sa baba maglagay ng something like, what they recently uploaded and to where. Kase if maglalagay sila ng file kunwari na sunod sunod need pa nila hanapin each, might become hard if madami na yung files. kahit hanggang 3 lang na recently uploaded. Supervisor 1.) based from the command prompt Sdw1 = 'Angelo Perdo' sdw2= 'Jane Newbabel' both are not visible sa side ni supervisor 2.) left side bar is too big, if walang nakalagay 3.) number of sdws, number of the reports inside each category of reports Admin - profile photo not working - password can be easily changed without confirmation - failed to delete sdw - as an admin, pag kapress ng sdw clear lang ba talaga makikita dito? - also no return button here, need pa pumindot ng isang category before makabalik sa home | Ferrer, Angel June | Araño, Christian Timothy, Dumaran, Junsay, Andre Renee, & Chu, Andre Benedict |
| 21/11/2025 | - back to SDW reports goes back to homepage - No SPU id in database - Remove seed accounts - When changing spu of sdw accounts, di siya reflected for supervisors *Fixed - In file info/preview, in file preview add "Uploaded under SPU type" - Some create account thing? nasa qol for admin | Marinas, Carl Mervyn | Malicsi, Atreuz Patrick & Corpuz, Hannah Francesca |
| 21/11/2025 | SDW - When uploading multiple of the same file, no appending (ung parang (1) (2) etc) - Maybe clean up the uploaded date? Baka di lahat kasi may alam pano gumamit ng GMT time - File previews still missing UI for SDW - para sakin di talaga pantay/centered and buttons, mas malaki left gap compared sa right Supervisor - Iba ung left nav bar in supervisor home page and viewing reports as supervisor Admin - Not A bug but you can upload large size images as picture profiles. Put a limit to cut storage capacity. - Error cannot delete accounts?? - Profile picture not working - Viewing of reports must be the same as supervisor - After editing an account, redirect to homescreen - No password rules enforced From recent meeting: - back to SDW reports goes back to homepage - No SPU id in database - Remove seed accounts - When changing spu of sdw accounts, di siya reflected for supervisorsFixed - In file info/preview, in file preview add "Uploaded under SPU type" - Some create account thing? nasa qol for admin - Add "Deleted SDW folder" for admin | Marinas, Carl Mervyn & Chu, Andre Benedict | Dumaran, Marc Ian, Araño, Christian Timothy, Dumaran, Junsay, Andre Renee, & Chu, Andre Benedict |
| 24/11/2025 | SDW - When viewing reports, its displays reports oldest first and latest last. Pero when I click "sort by" on the top right it does not sort. I would need to first sort by alphabetical then switch to latest if I wanted it sorted by latest. Maybe have it sorted latest by default? And also maybe add a "Oldest" sa sort. Not sure though if thats feasible currently. Admin - Same issue with the viewing of reports for SDW so I assume same issue for spu - Download and delete reports for admin does not work - Clicking download on a report as admin downloads an htm file? - When previewing reports it shows the SDW id for that report as the filename - When creating SDW accounts, when selecting a Supervisor, the list of should only show those under the selected SPU - When creating a new account, if u select a supervisor that is not under the selected SPU, the account will be visible under the supervisor assigned to the selected SPU - When changing a user from SDW -> Supervisor, they are still listed as SDW in admin view but when you login using the edited account it is already a supervisor - When performing the previous point, when editing the account again the account type is still SDW and not Supervisor (basically edits arent reflected) - Still related to the previous 2 points, when creating a new account, the edited supervisor is not listed under the possible supervisors - NVM editing a SDW to supervisor/admin does not currently work on my end - When editing a user, no supervisors are listed - Cant edit assigned supervisors or other existing supervisors. Need a view Supervisors like view admins? - In the final build, need ung confirm password when creating an account - Not a bug pero major concern is that a SDW can become a Supervisor or Admin, not sure if that should be possible? If yes, what happens to their reports? Supervisor - Same issue with the viewing of reports for SDW - No other issues afaik General - Sometimes when I view a report (any account) and then click log out, it dosent log me out Changes - Remove Supervisor when creating a SDW account - When a Supervisor is deleted, the SPU becomes null | Marinas, Carl Mervyn | Junsay, Andre Renee, & Chu, Andre Benedict |
| 24/11/2025 | updates: yesterday - spus table now holds supervisor_id to ensure there is only one for each - removed spu_id from supervisor table - admin create route works with this implementation - admin create and edit ejs doesnt have supervisor dropdown anymore - supervisor view now checks for its associated spu, then fetches all sdws assigned to that spu - view admin accounts routed today - admin to admin view, edit, delete works to fix: - admin edit is still not working but i have made some code but it keeps erroring - admin view supervisors not fetching the supervisor name and is stuck on "unassigned" - admin supervisor view reports route is broken - admin_spu modals currently only uses sdw_id and not supervisor_id todo - complete admin to admin view, edit, and delete - accomodate emails other than gmail | Junsay, Andre Renee | Marinas, Carl Mervyn & Malicsi, Atreuz Patrick |

# Sprint 4 Defects

SPRINT 4 BUG FIXES TRACKER

SDW:

- When uploading multiple of the same file, no appending (ung parang (1) (2) etc)

UI for SDW

para sakin di talaga pantay/centered and buttons, mas malaki left gap compared sa right

Supervisor:

- Iba ung left nav bar in supervisor home page and viewing reports as supervisor

Admin:

- Not a bug but you can upload large size images as picture profiles. Put a limit to cut storage capacity. FEATURE REMOVED

- Error cannot delete accounts FIXED

- Profile picture not working FEATURE REMOVED

- Viewing of reports must be the same as supervisor (routing problem)

- Report name and details are blank in Admin

- upload img and img preview overlap on admin create/edit on different resolutions

- After editing an account, redirect to homescreen FIXED

- No password rules enforced FIXED (both for edit and create)

- Removal of required password change in edit FIXED

From recent meeting:

- (ADMIN) Back to SDW reports goes back to homepage

- (DATABASE) No SPU id in database

- (SDW) Remove seed accounts

- (ADMIN) When changing spu of sdw accounts, di siya reflected for supervisors FIXED

- (ALL ACCOUNTS) In file info/preview, in file preview add "Uploaded under SPU type"

- (ADMIN) Add "Deleted SDW folder" for admin (make reports null if SDW gets deleted) CANCELLED

Database:

- Implement Retry logic to try and connect to another table in supabase to avoid ERCONNREFUSED

Storage

- FINALIZE STORAGE PRICING PLAN OPTIONS WITH UNBOUND TO FIX GDRIVE API TOKEN ISSUE

- Switched to dropbox